Test Plan
 Project Name: Ton Task – Mobile Task Management App
 Document Version: 1.0
 Prepared By: Ahmed Maher
 Date: 01-01-2025

### 1. Introduction

The purpose of this Test Plan is to define the testing strategy and scope for the Ton Task mobile application.
 The app allows users to manage personal and recurring tasks, interact with public tasks, and customize account settings.
 This plan outlines the objectives, approach, resources, schedule, and deliverables for the manual testing process.

### 2. Objectives and Tasks

Objectives:

- Ensure that all features described in the 19 user stories work as intended.

- Detect any bugs or deviations from the acceptance criteria.

- Validate usability and correct behavior across all user interactions.

Testing Tasks:

- Analyze user stories and define test scenarios

- Design and write test cases

- Execute test cases manually

- Report and track bugs

- Prepare testing documents (Bug Report, Test Summary, etc.)

### 3. Test Scope

In-Scope Functionalities:

- User registration and login (Email, Google, Apple)

- Task creation (One-time, Weekly, Monthly, Yearly)

- Account settings (Name, Password, Profile image)

- Language switching (English/Arabic)

- Public tasks (add, share, like, comment)

- Follow/unfollow users

- Log out functionality

Out of Scope:

- Backend/API testing

- Performance and load testing

- Security testing

### 4. Test Strategy

- Testing Type: Manual Functional Testing

- Test Design Technique: Based on user stories and acceptance criteria (black-box testing)

- Test Execution: All test cases will be executed manually on the mobile app

- Defect Tracking: All found bugs will be logged and tracked in the Bug Report Sheet

### 5. Test Deliverables

- Test Plan

- Requirements List

- Test Cases Sheet

- Bug Report Sheet

- Test Summary Report

- Test Data Sheet

### 6. Test Environment

- Platform: Android (and optionally iOS)

- Devices: Real mobile devices

- Tools Used:

  - Excel (for test cases and bug tracking)

  - Mobile app build for testing

  - Postman (optional – if needed for API)

### 7. Test Schedule

| Activity | Duration | Responsible |
| --- | --- | --- |
| Review Requirements | 1 day | Tester |
| Write Test Cases | 2–3 days | Tester |
| Test Execution | 3–4 days | Tester |
| Bug Reporting | Parallel to execution | Tester |
| Summary Reporting | 1 day | Tester |

### 8. Entry Criteria

- All 19 user stories are finalized and reviewed

- The mobile app build is ready for testing

- Required tools and environment are set up

### 9. Exit Criteria

- All critical and major test cases have been executed

- All critical bugs are fixed and retested

- Test Summary Report is completed

- Client/Team signs off on testing completion

### 10. Risks & Mitigation

| Risk | Mitigation Plan |
| --- | --- |
| Delayed app build delivery | Maintain close communication with dev team |
| Incomplete acceptance criteria | Clarify requirements before writing test cases |
| Unexpected app crashes on some devices | Test on multiple device models if possible |