# Test Summary Report

Ton Task – Mobile Task Management App

Test Summary Report
 Project Name: Ton Task – Mobile Task Management App
 Document Version: 1.0
 Prepared By: Ahmed Maher
 Date : 01-01-2025

### 1. Introduction

This Test Summary Report provides an overview of all testing activities performed for the Ton Task mobile app. It summarizes test execution results, defects found, and overall quality evaluation of the application based on the 19 user stories provided.

### 2. Test Objectives

- Validate that all features function according to the acceptance criteria.

- Ensure that the app provides a smooth and consistent user experience.

- Confirm that all major bugs are identified and resolved.

### 3. Test Items Covered

Testing was based on the following functional areas:

- User registration and login (Email, Google, Apple)

- One-time and recurring task creation (weekly, monthly, yearly)

- Account settings (change name, password, profile image)

- Language switching (English ↔ Arabic)

- Public tasks (like, comment, share)

- Follow/unfollow functionality

- Log out and security behavior

### 4. Test Environment

- Platform: Android (Real device) (NOX Player )

- OS Version: Android 16

- Testing Tools:

  - Excel (for test cases and bug report)

  - Manual execution

  - Visual checks for language and UI correctness

### 5. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total Test Cases Executed | [: 34] |
| Test Cases Passed | [: 21] |
| Test Cases Failed | [: 13] |
| Bugs Reported | [: 19] |
| Critical Bugs | [: 3] |
| Medium Bugs | [: 7] |
| High Bugs | [: 9] |

### 6. Defect Summary

All defects were documented in the Bug Report Sheet. Critical issues included:

- App crash on submitting empty task form

- Incorrect error message when logging in with an invalid email

Other minor issues were related to UI alignment and optional field handling.

### 7. Conclusion

Based on the testing activities and the resolution of major issues, the Ton Task mobile app is considered to meet its functional requirements as per the user stories.
 The app is now ready for release or client delivery, pending final approval.

### 8. Recommendations

- Consider implementing automated regression tests in the future.

- Perform performance testing if user base is expected to grow.

- Conduct usability testing with real users for UI improvements.